**Loan App Project Break Down & Timelines**

* To start off with, we can do a Landing page with product highlights where we will also have the authentication buttons.
* Once registered using email, phone and password, the other menus are locked apart from the profile setting where the user fills and uploads all KYC records. From this menu we will also have the borrowing history for existing users
* Once the KYC required fields are populated then the user has access to the other menu items. This are the possible menu items in the dashboard
  + Loan Application Page/Dashboard
  + Calculator page (Credit Score, Interest Calc, Forex Calc, EMI Calc)
  + Loan Application Status Page (Authorization Schedule, Disbursement, Repayment, E-signature)
  + Loan Repayment Page (How to pay, Amount to Pay, Duration Left, Reminders, Loan Disbursement Details)
  + User Account (Credit History, KYC Records, Authentication Details)

**Timelines**

Week One

* Landing Page
* Authentication Pages
* User account views and KYC forms
* Loan Application Page

Week Two

* Loan Application Status Page
* Loan Repayment pages
* Testing and Customizations